## Slide 2: Outline
1. Status of the groundwater sustainability plans (GSPs)
2. Status of the fees expected on fall/spring property tax bills
3. 2022 Verification Project
4. Prop 68 implementation for recharge
5. Prop 68 planning for domestic well inventory
6. Multi-benefit land repurposing grant
7. Other

## Slide 3: Status of Plans
Chowchilla Subbasin GSP – resubmitted on 7/27/2022
  Response by end of calendar year?
Delta-Mendota Subbasin GSPs – resubmitted on 7/19/2022
  Response by end of calendar year?
Madera Subbasin GSPs
  Comment letter by end of October 2022

## Slide 4: Status of Fees
Fees
  Madera Subbasin, County GSA fee of $246/enrolled acre will appear on fall property tax bills (50%)
  Delta Mendota Subbasin, County GSA fee of $138/enrolled acre will also appear on fall property tax bills (50%)
Penalties are TBD on September 20, but options include
  $500/acre-foot over an allocation
  $1000/one-time fee, plus fees after a 30 day notice

## Slide 5: 2022 Verification Project
17 growers/entities participating
  8 different crops
  Over 12,000 acres
  90 flowmeters being analyzed
Weekly site visits being completed
Significant data is being collected
Cooperative effort with growers
Importance of reviewing ETAW data on an annual timestep
Final results ahead of 2023 irrigation season

## Slide 6: Prop 68 Recharge
Chowchilla Subbasin, County GSA
Project 1 – 60% design to be completed in early September ($4.2M)
Project 2 – awaiting final grant agreement from DWR ($3.2M), initiation of design pending
Madera Subbasin, County GSA
Project 1 – 60% design to be completed in early September ($4.2M)
Project 2 – awaiting final grant agreement from DWR ($500K), initiation of design pending

## Slide 7: Prop 68 for Domestic Well Inventory
Domestic Well Inventory is Complete
Installation of Monitoring Wells

## Slide 8: Multi-Benefit Land Repurposing
Grant Agreement is in negotiation
Funds are $10 million for land repurposing projects that result in a multi-benefit
Funds are in all three subbasins regardless of GSA
Requirement for plan to be developed and public outreach to shape plan

## Slide 9: Other GSA Activities
Three Water Conservation Classes – 10-20 people
Lots of back and forth and checking with Irriwatch, growers and farm units
Fairmead Resilience Project includes outreach and planning for recharge and repurposing